MARINE BIODIVERSITY ECOSYSTEM PROJECT — MASTER ROADMAP

Updated March 2026 | Shri Harsan M | M.Tech Data Science | SRM Institute

# PROJECT COMPLETION STATUS

| Phase | Status | Duration | Key Output |
| --- | --- | --- | --- |
| Phase 1: Dataset & Foundation | COMPLETE | Weeks 1-4 | 5,201 images, 3 classes |
| Phase 2: Image Enhancement | COMPLETE | Week 5 | SSIM 0.847, PSNR 17.7dB |
| Phase 3: YOLOv8s Detection | COMPLETE | Weeks 6-8 | mAP@0.5 = 95.1% |
| Phase 4: Multi-Object Tracking | COMPLETE | Weeks 9-10 | 490 fish tracked |
| Phase 5: Biodiversity + MHI | COMPLETE | Weeks 11-12 | MHI = 70.59 / 100 |
| Phase 6: Live Dashboard | COMPLETE | Weeks 13-14 | Live bioluminescent UI |
| Phase 7: Coral Integration | PENDING | Weeks 15-17 | YOLOv8-seg coral model |
| Phase 8: Temporal Analysis | PENDING | Weeks 18-19 | LSTM MHI forecasting |
| Phase 9: Edge Deployment | PENDING | Weeks 20-22 | Jetson Orin TensorRT |
| Phase 10: REST API | PENDING | Weeks 23-25 | Alerts + mobile app |
| Phase 11: Pilot Study | PENDING | Months 6-7 | 3 reef sites, 6 months |
| Phase 12: IEEE Publication | PENDING | Month 8 | Ecological Informatics / IEEE |

OVERALL: 6 / 12 phases complete (50%). Core AI pipeline fully operational.

# COMPLETED PHASES — KEY RESULTS

## Phase 1: Dataset

| Species | Test Images | Ecological Weight |
| --- | --- | --- |
| Butterflyfish (Class 0) | 56 | w = 2.0 — Coral health proxy |
| Parrotfish (Class 1) | 163 | w = 1.6 — Algae control |
| Angelfish (Class 2) | 145 | w = 1.1 — Reef structure |
| TOTAL | 364 test ¦ 416 val ¦ 4,421 train | 5,201 images total |

## Phase 2: Enhancement

- SSIM: 0.847 (target >0.80) PASSED

- PSNR: 17.7 dB PASSED

- Pipeline: Gray World White Balance + CLAHE + 6-level Laplacian Pyramid Fusion

## Phase 3: Detection

| Metric | Score | Status |
| --- | --- | --- |
| mAP@0.5 | 95.1% | OUTSTANDING — exceeds 85% target |
| Precision | 93.8% | Excellent |
| Recall | 92.8% | Excellent |
| FPS (RTX 3050) | 59.3 | Real-time — exceeds 30 FPS target |

## Phase 4: Tracking

- 490 unique fish tracked: BF=56, PF=163, AF=271

- ByteTrack for images, BoT-SORT for video — auto-routing

- Zero double-counting verified

## Phase 5: Biodiversity & MHI

| Index | Value | Grade |
| --- | --- | --- |
| Shannon H' | 0.9416 (ratio 0.857) | Excellent |
| Simpson's D | 0.5704 | Moderate |
| Pielou's J' | 0.8571 | High evenness |
| Weighted H'_w | 0.3068 (ratio 83.8%) | Good |
| MARINE HEALTH INDEX | 70.59 / 100 | GOOD — HEALTHY |

## Phase 6: Live Dashboard

- Cumulative counting (not rolling window) — matches reef survey methodology

- Stratified image ordering: interleaves BF/PF/AF for valid diversity

- Dashboard polls live_state.json every 1s — all panels update live

- Annotated cv2 window with HUD overlay simultaneously

# FIVE NOVELTY CONTRIBUTIONS

- Weighted Marine Health Index (MHI): First composite 0-100 ecological health score combining ecologically-weighted Shannon diversity, trophic pyramid balance, apex predator presence, indicator species completeness, and Pielou evenness. Formula: MHI = 0.30xH'_w + 0.25xTrophic + 0.20xApex + 0.15xPresence + 0.10xEvenness.

- Cumulative Survey Tracking: Replaced rolling-window density estimation with cumulative unique-detection counting matching AGRRA and Reef Check belt transect survey protocol. No fish sighting is ever forgotten during a session.

- Trophic Cascade Real-Time Detection: Automatic trophic group classification (Herbivores, Corallivores, Apex) with live cascade failure alerts (e.g., >60% herbivores signals mesopredator collapse).

- Multi-Source Geographic Dataset Fusion: First systematic fusion of 4 heterogeneous underwater datasets (Atlantic + Pacific + Indian Ocean + Red Sea) mapping 199 species to 8 ecologically validated indicator families.

- Consumer-GPU End-to-End Pipeline: Complete Enhancement to Health Score to Live Dashboard at 59.3 FPS on RTX 3050 6GB — enabling deployment in resource-constrained marine protected areas without cloud infrastructure.